**Phase I**

**06/01/2025 :-** project assign date

Research about project

**08/01/2025 :- 3:00 PM** need to submit title and logo

project need to start

**08/01/2025 :- 3:01 PM** need to start documentation , once documentation completes need to start design

**12/01/2025 :- 5:00 PM** submit documentation for the project and wireframes

**Phase II**

**17/01/2025 :-** Need to start :- UI (view layer) :- 3 days

(Friday, Saturday, Monday)

**21/01/2025 :-**  Need to start Backend API :- 3 days

(Tuesday, Wednesday, Thursday)

**24/01/2025 :-** Need to call API’s and integrate in Project

**26/01/2025:- 05:00 PM** Need to submit Project

**Mandatory Things :-**

* Google Auth & Guest Mode (login & logouts) , (Authentication & Authorization)
* Proper Validations
* Landing Page
* Color Contrasts , Color Coding
* Break points(Responsiveness , Mobile view , Tab view ,Desktop view)
* Search Functionality (Debouncing)
* Sliders || Carousel
* Hover effects & Loadings
* In case user entered a page which is not present : not found page
* Float labels
* Toast messages (React Toastify)
* Filters
* Notifications
* Breadcrumbs & back buttons
* CRUD
* Use Chart.js for Visualization
* Export and Import 🡪 use JSPDF
* Theme
* Page Navigation